PROJECT NAME

TEAM MEMBERS

[Date]

DeSales University

CS356

# Team Pitch Deck Sprint #2 Planning Document

# Sprint overview

## Overview

Our team will first integrate all of our previous features we created individually together into a single HTML page and combined functionality. As for the new features implemented in this Sprint, we will create the basic AI logic for the 3 computer-generated players (bots) so they will play the appropriate cards per sub-round, the card lock feature that will only allow for certain cards to be played based on the top card in the discard pile, and the creation of the scoring system’s logic, not the actual implementation itself.

## Scrum master

Alyssa Young

## Scrum meeting times

- Wednesday, April 1st (12-1)

- Thursday, April 2nd (12-1)

- Wednesday, April 8th (12-1)

- Friday, April 10th (9-10)

## Risks/Challenges

- Team Coordination: Most teams members will be working on the same HTML, CSS, and/or JavaScript file, so even though we will provide comments about the code we write and its functionality, it will be difficult to coordinate each member’s section of code to work together smoothly as one homunculus unit and it could lead to git merge conflicts.

- Feature Integration: Since we will be, essentially, working on one feature at a time, there can be problems with integrating them into the UI if our written logic doesn’t match the envisioned design or with the features working together. It doesn’t help that some team members will be writing their code using different software even if we are all using the same programming language.

- Maintaining Data: Unless the UI stays consistent in its state management, there could be problems with retaining all inputted data relating to the user and the bots (name, bid amount, chosen trump suit, card hand) as well as changing and/or saving said data each round.

## Previous Sprint Effort

| Task | Estimated | Actual |
| --- | --- | --- |
| Creating Deck Class / interface | 6 hours | 5 hours |
| Creating Player Class / interface | 3 hours | 3.5 hours |
| Random bids and Trump Suit selection | 7 hours | 6 hours |
| Bid Selection - Frontend | 7 hours | 7 hours |

# Current sprint detail

## User story

As a user, I want to be able to play against computer-generated players that will make rational decisions in order to make the game somewhat challenging (Not initially a user story since we’ve considered this to be more system-based than user-based).

### Tasks

Implementing the basic AI logic for the 3 computer-generated (bot) players.

| Task description | Estimated time | Owner |
| --- | --- | --- |
| Insuring bots have all relevant information (player hand, round bid, game state, etc.) | 1 hour | Alyssa |
| Create the card selection logic bots will use to play a card per sub-round | 5 hours | Alyssa |
| Implement turn-based decision making so bots will automatically take turns each sub-round | 3.5 hours | Alyssa |
| Improve the decision-making strategy so the bots will make more logical choices | 4 | Carlos |
| Handle edge cases (what bots do in unique scenarios) | 5 | Carlos |

### Acceptance criteria

If this user story is implemented successfully, a tester should be able to play against 3 bots mimicking the user's action of playing an acceptable card in that sub-round.

## User story

As a user, once the trump suit is chosen, I have the ability to choose which non-trump suit cards to discard if any.

### Tasks

Card lock functionality.

| Task description | Estimated time | Owner |
| --- | --- | --- |
| Implement Card Validation Logic | 3 hours | Clayton |
| Restrict User Input to Valid Cards | 2 hours | Clayton |
| Provide Feedback for Invalid Selections | 2 hours | Clayton |

### Acceptance criteria

If this user's story is implemented successfully, a tester should be able to only choose acceptable cards to play based on the top card in the discard pile. Any other card they chose to play will not be discarded.

## User story

As a user, if I make or go over a bid, I will gain as many points as I earned at the end of the round. If I don't make bid, I will lose that many points at the end of the round

### Tasks

Scoring logic.

| Task description | Estimated time | Owner |
| --- | --- | --- |
| Function that collects players sub-round cards | 2 hours | Sophia |
| Going through cards to determine how many points player received and if bid was made | 2 hours | Sophia |
| Interface informing that the score abord was updated | 3 hours | Sophia |

### Acceptance criteria

If this user story is implemented successfully, a tester and the other players (bots) should be able to gain the appropriate number of points based on the types of cards they win each sub-round.