PROJECT NAME

TEAM MEMBERS

[Date]

DeSales University

CS356

[Date]

DeSales University

CS356

# Team Pitch Deck Sprint #1 Planning Document

# Sprint overview

## Overview

After reviewing the requirements of our project and a discussion over the priority level of said requirements, our team decided to start with the creation and implementation of the basic game features. For Sprint #1, our team plans to have the basic design of the Game HTML page completed along with the features of the user picking their bid, choosing the trump suit, and playing their chosen card to be interactable.

## Scrum master

Sophia Campola

## Scrum meeting times

March 17th (3:15 – 4:00), March 18th (12:00 – 1:00), March 20th (12:00 – 1:00), March 25th (12:00 – 1:00)

## Risks/Challenges

- Team Coordination: All teams members working on the same HTML, CSS, and/or JavaScript file, even though we will provide comments for the code we write, will be difficult to coordinate each member’s section of code to work together smoothly as one homunculus unit which could lead to git merge conflicts.

- Feature Integration: Since we will be, essentially, working on one feature at a time, there can be problems with integrating them into the UI, if our written logic doesn’t match the envisioned design or with the features working together.

- Maintaining Data: Unless the UI stays consistent in its state management, there could be problems with retaining all inputted data relating to the user (bid amount, chosen trump suit).

# Current sprint detail

## Requirement 1

As a user, I will be able to play a chosen card each round

### Tasks

| Task description | Estimated time | Owner |
| --- | --- | --- |
| Create a deck of 52 cards, each with a unique combination of suit and rank | 3 hours | Sophia |
| Deal random cards to each of the 4 players without any repeats and add it to the player’s hand | 3 hours | Sophia |
| Create a player where the player information will be stored including their name, hand, and bid amount | 2 hours | Alyssa |
| Play a card that a player has chosen and remove it from their deck | 4 hours | Alyssa |

### Acceptance criteria

If this user story is implemented successfully, a tester should be able to select the card they chose to be played, which will then allow the card to be placed into the card pile.

## Requirement 2

As a user, I will be able to initially chose a bidding amount from 0-18 points

### Tasks

| Task description | Estimated time | Owner |
| --- | --- | --- |
| Allow the user to input their bidding amount for that round (from 0-18) | 3 hours | Carlos |
| Create rounds where the round information will be stored including the round’s number, scores, and trump suit | 2 hours | Carlos |
| Reset that bidding amount to zero after every round | 2 hours | Carlos |

### Acceptance criteria

If this user story is implemented successfully, a tester should be able to input the amount they are bidding for that round from 0-18, which their final round score must match or exceed to gain points.

## Requirement 3

As a user, if I win the bid, I am able to chose the trump suit for that round

### Tasks

| Task description | Estimated time | Owner |
| --- | --- | --- |
| All 3 computer-bots get a random bidding amount from 0-18 each round | 1 hour | Clayton |
| Player with the highest bidding amount wins the bid and choses the trump suit for that round | 2 hours | Clayton |
| If all players chose 0, the dealer’s bid is automatically changed to 2 (they win) | 2 hours | Clayton |
| Allow the user to input the trump suit for that round (clubs, diamonds, hearts, spades) | 3 hours | Clayton |

### Acceptance criteria

If this user story is implemented successfully, a tester should be able to choose the trump suit for that round out of 4 choses: diamonds, clubs, spades, or hearts.